## Slide 1
ONEALPHA
Rebuild the operating core
CRM + Audit Platform + supporting modules
Ever Gauzy as an architecture reference
Management proposal | 13 September 2026
Decision focus: approve the discovery and foundation phase

## Slide 2
THE PROPOSAL
Rebuild OneAlpha around one trusted business flow
A stronger platform foundation should make CRM and Audit work together without diluting CBQA-specific controls.
TODAY
CRM and Audit enhancements evolve in parallel
Generic platform concerns repeat across modules
Workflow rules can drift between FE and BE
Migration and UAT effort stays expensive
TARGET
CRM becomes the upstream source for audit work
Backend owns workflow state and permissions
Shared platform services reduce duplication
Agent-harness delivers in governed increments
ONE
Outcome: faster change with better traceability, control, and reuse

## Slide 3
WHY GAUZY MATTERS
Gauzy proves the generic platform layer is buildable
Its value is in the patterns and the operating model, not in copying its domain implementation.
ERP / CRM
Commercial records, proposals, contacts, billing
HR / ATS
People, onboarding, qualifications, hiring
Projects / Time
Projects, tasks, time, productivity
Platform
Tenancy, APIs, plugins, dashboards, MCP
Reference lens: adopt the platform mechanics, adapt the business semantics, reject anything that conflicts with CBQA policy.
Gauzy documentation: docs.gauzy.co | Repository: github.com/ever-co/ever-gauzy

## Slide 4
STRATEGIC COMPARISON
Three paths. One is the most balanced.
The choice should optimize business fit, delivery risk, and long-term ownership.
A Copy Gauzy
Fast generic start
Business fit
LOW
Delivery risk
HIGH
Low CBQA fit
High refactor + license risk
B Keep current only
Lowest transition risk
Business fit
HIGH
Delivery risk
MED
Slower platform improvement
Repeated cross-cutting work
C Reference + rebuild
Domain fit stays high
Business fit
HIGH
Delivery risk
MED
Foundation gets stronger
Requires disciplined phases
Suggestion: approve Path C and make discovery the first funding gate

## Slide 5
TARGET OPERATING MODEL
OneAlpha becomes a modular platform with CBQA domain ownership
The architecture keeps generic platform services reusable while the Audit Platform owns its rules.
Identity & Tenant
CRM & Commercial
Proposal / Project
Audit Platform
Documents / Reports
Shared services
Authorization
Audit log
Files
Jobs
Design principle: modular monolith first, service extraction only when justified by scale or ownership

## Slide 6
THE VALUE CHAIN
One journey from sale to certificate
The rebuild succeeds when the handoff between commercial and audit teams becomes predictable.
01
CRM / Sales
commercial trigger
02
Proposal
commercial trigger
03
Audit Date
commercial trigger
04
AR + Schedule
controlled delivery
05
Audit + TR
controlled delivery
06
Decision + Issuance
controlled delivery
Backend-driven stepper | active stage editable | completed stage read-only | every transition auditable

## Slide 7
ADOPTION BOUNDARY
What we borrow from Gauzy and what stays uniquely OneAlpha
This boundary prevents the rebuild from becoming a generic ERP project.
REFERENCE AREA
DECISION
ONEALPHA TRANSLATION
Tenant / permission model
Adapt
Master Tenant, Keycloak, tenant-scoped policies
CRM / proposals / projects
Adapt
CBQA proposal, scope, methodology, audit-date rules
Generic HR / time / inventory
Defer
Add only when a clear OneAlpha business case exists
Audit workflow / certificate
Own
ISO, ISCC, LVV, LATIK, Transfer Audit rules
Plugins / MCP / integrations
Adapt
Read-only by default, allowlisted mutations

## Slide 8
RISK VIEW
The largest risks are controllable, but only with gates
A phased rebuild reduces the blast radius and keeps business decisions visible.
Scope explosion
High
Freeze capability map; phase generic modules
License / code reuse
High
Legal gate before source/package reuse
Workflow regression
High
State machine + C1–C9 E2E baseline
Migration integrity
High
Dry-run, mapping table, reconciliation, rollback
Agent overreach
Med
Worktrees, contracts, approvals, protected paths
Infrastructure weight
Med
Start minimal; add Redis/search/analytics by need
Risk posture: make uncertainty explicit before implementation starts

## Slide 9
AGENT-HARNESS DELIVERY
Agents accelerate execution when the work is partitioned and reviewable
The harness coordinates specialist agents. Humans retain architectural, migration, and production authority.
ARCH
Architecture
FE
Frontend
BE
Backend
QA
Quality
REV
Review
OPS
DevOps
DOC
Docs
A0
Read-only discovery
A1
Non-breaking code
A2
API / schema / workflow
A3
Migration / staging
A4
Production / protected merge
Every task returns changed files, tests, risks, evidence, and follow-up work

## Slide 10
ROADMAP
Sequence the rebuild around risk, not around a wish list
Each milestone produces something management can inspect and approve.
01
Discover
Repos, workflows, data, Gauzy patterns
02
Foundation
Identity, tenancy, permissions, audit log
03
CRM
Proposal, methodology, project, audit date
04
Audit core
AR, scheduling, audit, TR, decision, issuance
05
Policies
ISO, ISCC, LVV, LATIK, transfer
06
Rollout
Documents, dashboards, migration, UAT
First approval requested: Discovery only. No migration, no deployment, no broad code rewrite.

## Slide 11
MANAGEMENT SUGGESTION
Approve a controlled rebuild with three decision checkpoints
The proposal protects continuity while creating a stronger platform for future modules.
1
Approve discovery
Read-only inventory and adoption boundary
2
Approve foundation
Tenant, authorization, workflow contracts, test base
3
Approve pilot rollout
CRM-to-certificate flow with UAT evidence
Recommended decision: proceed with Path C, reference + rebuild, starting with ONEALPHA-DISCOVERY-001.

## Slide 12
The ask
Approve the first gate
A read-only discovery sprint that turns Gauzy inspiration and OneAlpha reality into an approved build map.
Next artifact: discovery report + ADR adoption boundary
ONEALPHA
CRM. Audit. One operating core.